## Slide 1: NCWG Baseline Symbology Project Team (BSPT) Virtual Conference (VTC) Meeting - 4 16 March2022 - 12.00 to 14.00 UTC.
Next Steps

## Slide 2
VTC 1 – March 2021
Creation of the BSPT Workplan
Workplan Submission to NCWG (end of January 2022)
Convert some symbol to .SVG
(March/April 2022)
Start assessment portrayal rules
(Late Summer 2022)
*BSPT to start some work S4 symbol review
(March 2022)
NCWG to submit the BSPT- Workplan to HSSC (4 February 2022)
Review the converted .SVG symbology
(May/June 2022)
Test the visualization of symbology with the Software producer
(Early Fall 2022)
Present some results @ NCWG 8 (November 2022)
Evaluate next steps
(December 2022)
VTC 3 – TOR
14 December 2021
VTC 3 - 19 January 2022 @ 1200 UTC
Potential Steps and timeframe
* Find a suitable base symbology dataset that could be converted.

## Slide 3
Request from NCWG chair, vice-chair and secretary on status of documents sent on Feb 2nd 2022 for presentation to NCWG and to HSSC.
Action review from VTC#3
Final review of the NCWG Baseline Symbology Project Team Work Project plan – January 2022 version 2 (sent to Team members)
Establish future plan of action and work structure
- Start process of reviewing the S4 Symbol and simplify the list
Request different HO’s CARIS HPD symbol libraries
  Canada, US, Sweden, UKHO, …
Request CARIS support on the tools they built for CHS on symbology conversion to .SVG format
  Ask Simon
-

## Slide 4
Next meeting: VTC 5 - April 20th 2022